# Patterns and Selection Effects in Exoplanet Discovery

Student Project Implementation Guide

Project focus  How discovery methods shape the observed exoplanet population

Primary dataset  NASA Exoplanet Archive Planetary Systems Composite Parameters

Recommended level  High school students with basic Python and statistics experience

Primary ML task  Classify discovery method from observed planet and system properties

## What you will produce

You will create a reproducible snapshot of NASA archive data, document its changing and incomplete nature, analyze how discoveries have changed over time, compare planet properties across discovery methods, and build classification models. The final paper will explain whether model performance reflects physical differences, observational selection, reporting practices, or a combination of these factors.

| Final item | Minimum standard |
| --- | --- |
| Research repository | Organized data, notebooks, figures, results, README, and references |
| Scientific analysis | Discovery history, method comparisons, missingness analysis, and selection-bias discussion |
| ML experiment | Most-frequent baseline, KNN, and Decision Tree on the same grouped data splits |
| Evaluation | Macro F1, balanced accuracy, per-class recall, confusion matrix, and error review |
| Communication | Research-style paper and a five-to-seven-minute presentation |

# How to Use This Guide

Complete the phases in order. Each phase ends with evidence and a mentor check. Do not train a classifier until the data snapshot, target classes, eligible rows, feature sets, and host-group split are approved. Restart the notebook kernel and run every notebook from top to bottom before committing it.

| Phase | Main work | Evidence to submit |
| --- | --- | --- |
| 1 | Define the scientific question and scope | PROJECT_IDEA.md |
| 2 | Create and document a NASA data snapshot | DATA_DOCUMENTATION.md and raw CSV |
| 3 | Validate columns, units, limits, and missingness | 01_data_preparation.ipynb |
| 4 | Explore discovery history and method patterns | 02_eda.ipynb and figures |
| 5 | Define feature sets and grouped splits | 03_feature_engineering.ipynb |
| 6 | Build and compare classifiers | 04_modeling.ipynb and model_results.csv |
| 7 | Audit errors, imbalance, and missingness | 05_error_and_bias_analysis.ipynb |
| 8 | Write and present the research | Paper, README, slides, and final repository |

# Project at a Glance

## Primary research question

How do discovered exoplanet properties differ across discovery methods, and how accurately can a model classify discovery method from those observed properties

## Supporting questions

How have annual discovery counts and dominant methods changed over time?

How do orbital period, radius, mass estimate, equilibrium temperature, and distance differ across Transit, Radial Velocity, Imaging, and Microlensing discoveries?

How much of the classification performance comes from planet properties versus host-star and distance information?

Can missing-value patterns alone predict discovery method?

Which classes are confused, and what do those errors reveal about overlapping discovery regions?

## Hypotheses

| ID | Testable hypothesis |
| --- | --- |
| H1 | The distribution of discovery methods changes substantially across discovery years. |
| H2 | Transit discoveries have shorter typical orbital periods than Imaging discoveries in the archive snapshot. |
| H3 | A classifier using combined planet and system properties exceeds the most-frequent baseline in macro F1. |
| H4 | Missing-value indicators alone predict discovery method better than the baseline, showing that reporting patterns contain method-related information. |

Record the hypotheses before examining final model results. A rejected hypothesis is still a useful scientific result when the data and method are reported accurately.

## What the model result can mean

| Possible source of predictability | Interpretation |
| --- | --- |
| Physical sensitivity | A method is more capable of detecting planets in a particular size, mass, orbit, or separation range. |
| Survey design | A telescope or mission monitored a selected group of stars with a specific cadence and sensitivity. |
| Follow-up practice | Some properties are measured more often after discoveries made by particular methods. |
| Archive construction | Composite values and missing fields reflect how published measurements were assembled. |

# Learn the Astronomy Before Modeling

An exoplanet is a planet outside our Solar System. Most exoplanets are not discovered by seeing a planet as a resolved world. Astronomers usually measure how a planet changes the light or motion of its host star, or how gravity changes light from a more distant source. Each method therefore has a different detection window.

| Archive label | What astronomers measure | Typical selection effect to investigate |
| --- | --- | --- |
| Transit | A repeated decrease in starlight when a planet crosses the star from our viewpoint | Favors aligned orbits and is especially effective for short-period planets; transit depth helps measure radius |
| Radial Velocity | Periodic shifts in a star's spectrum caused by motion toward and away from Earth | Signals are generally stronger for more massive planets and tighter orbits; reported mass may be a minimum mass |
| Imaging | Light from a planet separated from the much brighter host star | Often favors young, luminous, massive planets at wider projected separations |
| Microlensing | Temporary brightening when foreground gravity magnifies a background star | Can detect planets farther from their hosts and at large system distances, but events do not usually repeat |

NASA's database value is Imaging, although this technique is often called direct imaging in introductory explanations. The discoverymethod field records the method by which the planet was first identified; it does not list every technique later used to confirm or characterize the planet.

## Selection bias is the central scientific idea

The archive is a catalog of detected and confirmed planets, not a random sample of every planet in the galaxy. A pattern in the table may describe what a method can detect, what a survey chose to observe, what scientists measured after discovery, or which results were published and included. Do not treat the observed distribution as the true distribution of all exoplanets.

| Observed pattern | Questions to ask before interpreting it |
| --- | --- |
| Transit planets appear smaller | Does transit depth make radius easier to measure, and did Kepler or TESS target a particular stellar population? |
| Imaged planets appear farther from their stars | Does angular separation make wide-orbit planets easier to distinguish from host-star light? |
| Radial Velocity planets have more mass values | Does the measurement method itself provide mass-related information? |
| One class has more missing values | Is the quantity hard to measure for that method, or was follow-up observation less common? |

## Scope of the first version

Use confirmed planets in the PSCompPars table and record the date of the data snapshot.

Focus on Transit, Radial Velocity, Imaging, and Microlensing for a manageable four-class problem.

Describe associations, classification, and selection effects; do not estimate the true frequency of planet types in the galaxy.

Treat radius prediction as an optional regression extension after the classification paper is complete.

# Understand the NASA Data Source

Use the Planetary Systems Composite Parameters table, whose database name is pscomppars. NASA designed it for statistical study and provides one row per confirmed planet with a comparatively filled-in set of planet, star, and system properties. Values may come from different published references, so a row is more complete but not necessarily internally self-consistent.

## Why this table

| Table | Row structure | Use in this project |
| --- | --- | --- |
| PS | One row per planet per published parameter set | Useful for reference-level studies but creates repeated planet rows |
| PSCompPars | One composite row per confirmed planet | Recommended for this beginner population-level analysis |

As of September 12 2026, NASA's count page reported 6,366 confirmed exoplanets. This total changes as planets are added or removed. The saved CSV, query text, retrieval date, row count, and checksum define the reproducible dataset for the paper.

## Selected source columns

| Column | Meaning and unit | Project role |
| --- | --- | --- |
| pl_name | Planet name | Identifier only |
| hostname | Host-star name | Grouping variable for train validation and test splits |
| discoverymethod | Method by which the planet was first identified | Classification target |
| disc_year | Discovery year | EDA only |
| disc_facility | Discovery facility | EDA only and leakage audit |
| pl_orbper | Orbital period in days | Planet-property feature |
| pl_rade | Planet radius in Earth radii | Planet-property feature |
| pl_bmasse | Best mass or mass times sin i estimate in Earth masses | Planet-property feature with provenance caution |
| pl_eqt | Modeled equilibrium temperature in kelvin | Planet-property feature |
| st_teff | Host-star effective temperature in kelvin | System-context feature |
| st_rad | Host-star radius in Solar radii | System-context feature |
| sy_dist | Distance to the planetary system in parsecs | System-context feature |
| limit flags | Flags indicating upper or lower limits for selected measurements | Quality control; not predictors |

## Critical data cautions

pl_bmasse may represent a true mass, a calculated mass, or mass times sin i depending on availability.

Composite planet, star, and system values in one row may come from different references.

Missing values are expected and are not random across discovery methods.

The archive may change after the snapshot is downloaded.

Values marked as limits should not be treated as ordinary exact measurements.

# Create a Reproducible Data Snapshot

NASA's TAP service accepts an ADQL query and can return CSV. Keep the query short by selecting only the fields needed for this project. Save the returned bytes before loading them so the paper can identify the exact snapshot used.

## Download with Python

from datetime import date

from pathlib import Path

from urllib.parse import urlencode

from urllib.request import urlopen

BASE_URL = "https://exoplanetarchive.ipac.caltech.edu/TAP/sync"

ADQL = """

select pl_name, hostname, discoverymethod, disc_year, disc_facility,

pl_orbper, pl_orbperlim, pl_rade, pl_radelim,

pl_bmasse, pl_bmasselim, pl_eqt, pl_eqtlim,

st_teff, st_rad, sy_dist

from pscomppars

"""

query_url = BASE_URL + "?" + urlencode({"query": ADQL, "format": "csv"})

snapshot_date = date.today().isoformat()

raw_path = Path(f"../data/raw/exoplanets_pscomppars_{snapshot_date}.csv")

raw_path.parent.mkdir(parents=True, exist_ok=True)

with urlopen(query_url, timeout=120) as response:

raw_bytes = response.read()

raw_path.write_bytes(raw_bytes)

Path("../data/raw/query.adql").write_text(ADQL.strip() + "\n", encoding="utf-8")

print("Saved:", raw_path)

print("Bytes:", len(raw_bytes))

## Record a checksum

import hashlib

sha256 = hashlib.sha256(raw_path.read_bytes()).hexdigest()

print("SHA-256:", sha256)

Record the snapshot filename, retrieval date, query, byte size, SHA-256 checksum, row count, and column count in DATA_DOCUMENTATION.md. If the data are downloaded again later, treat the new file as a new dataset version.

## Load and inspect

import pandas as pd

raw = pd.read_csv(raw_path)

print(raw.shape)

print(raw.head())

print(raw.dtypes)

print(raw.isna().sum().sort_values(ascending=False))

print(raw["discoverymethod"].value_counts(dropna=False))

print(raw["disc_year"].min(), raw["disc_year"].max())

## Expected validation questions

[ ] Does each pl_name appear exactly once in the selected PSCompPars snapshot?

[ ] Are required columns present with the expected spellings?

[ ] Do row count and confirmed-planet count correspond on the retrieval date?

[ ] Which numeric fields contain missing values or nonpositive values?

[ ] Which measurements are marked as upper or lower limits?

# Validate and Prepare the Data

## Check schema and uniqueness

REQUIRED = {

"pl_name", "hostname", "discoverymethod", "disc_year", "disc_facility",

"pl_orbper", "pl_orbperlim", "pl_rade", "pl_radelim",

"pl_bmasse", "pl_bmasselim", "pl_eqt", "pl_eqtlim",

"st_teff", "st_rad", "sy_dist",

}

missing_columns = REQUIRED - set(raw.columns)

assert not missing_columns, missing_columns

assert raw["pl_name"].notna().all()

assert raw["pl_name"].is_unique

assert raw["hostname"].notna().all()

print("Rows:", len(raw))

print("Duplicate planet names:", raw["pl_name"].duplicated().sum())

## Handle measurement limits

A limit flag means the reported value is constrained rather than measured as an ordinary point estimate. For the first model, replace flagged values with missing values and document how many values were changed. Keep the original columns in the raw snapshot.

df = raw.copy()

VALUE_LIMIT_PAIRS = {

"pl_orbper": "pl_orbperlim",

"pl_rade": "pl_radelim",

"pl_bmasse": "pl_bmasselim",

"pl_eqt": "pl_eqtlim",

}

for value_col, limit_col in VALUE_LIMIT_PAIRS.items():

flagged = df[limit_col].fillna(0).ne(0)

print(value_col, "flagged limits:", int(flagged.sum()))

df.loc[flagged, value_col] = pd.NA

## Select target classes

METHODS = ["Transit", "Radial Velocity", "Imaging", "Microlensing"]

df = df[df["discoverymethod"].isin(METHODS)].copy()

print(df["discoverymethod"].value_counts())

print(pd.crosstab(df["discoverymethod"], df["disc_year"].notna()))

Do not rename Imaging to Direct Imaging inside the target values. Use NASA's exact archive labels in code and explain the common term in the paper. Other methods remain valid exoplanet science, but excluding very small classes keeps the first classifier interpretable. Report how many rows were excluded.

## Create log features

import numpy as np

POSITIVE_COLUMNS = ["pl_orbper", "pl_rade", "pl_bmasse", "pl_eqt", "sy_dist"]

for column in POSITIVE_COLUMNS:

positive = pd.to_numeric(df[column], errors="coerce").where(lambda s: s > 0)

df[f"log10_{column}"] = np.log10(positive)

Orbital period, radius, mass, equilibrium temperature, and distance span wide ranges. Base-10 logarithms make the distributions and distances between values easier to model. A one-unit change on a log10 scale represents a factor-of-ten change in the original unit.

## Data readiness checklist

[ ] The raw snapshot, query, date, byte size, and checksum are recorded.

[ ] Planet names are unique and host names are present.

[ ] Limit flags are counted and handled without changing the raw file.

[ ] Target-class counts and percentages are reported.

[ ] Missingness is reported by feature and discovery method.

[ ] All log features are finite or missing, never positive or negative infinity.

# Explore Discovery History and Planet Properties

Use 02_eda.ipynb. Every figure needs a descriptive title, labeled axes, units, a readable legend, sample sizes, and a short interpretation. Use logarithmic axes for positive quantities that span several orders of magnitude.

## Required analyses

| Analysis | Recommended display | Question to answer |
| --- | --- | --- |
| Class balance | Count and percentage bar chart | How imbalanced are the four discovery methods? |
| Discoveries by year | Stacked bars or multiple lines | When did each method contribute most strongly? |
| Orbital period | Log-scale boxplot by method | Which methods occupy different orbital-period ranges? |
| Radius and mass | Log-scale boxplots and sample counts | How do measured planet properties differ by method? |
| Radius versus period | Log-log scatterplot colored by method | Where do methods overlap or separate? |
| System distance | Log-scale boxplot by method | Are some methods associated with more distant systems? |
| Missingness | Method-by-feature percentage heatmap | Which properties are reported unevenly across methods? |
| Host systems | Planets-per-host distribution | How much dependence exists among planets in the same system? |

## Example discovery history chart

import matplotlib.pyplot as plt

import seaborn as sns

year_method = (

df.dropna(subset=["disc_year"])

.groupby(["disc_year", "discoverymethod"])

.size()

.reset_index(name="planets")

)

sns.lineplot(

data=year_method,

x="disc_year", y="planets", hue="discoverymethod", marker="o"

)

plt.xlabel("Discovery year")

plt.ylabel("Confirmed planets in snapshot")

plt.title("Exoplanet Discoveries by Year and Discovery Method")

plt.tight_layout()

plt.savefig("../figures/discoveries_by_year_and_method.png", dpi=200)

plt.show()

## Example missingness analysis

FEATURES_RAW = [

"pl_orbper", "pl_rade", "pl_bmasse", "pl_eqt",

"st_teff", "st_rad", "sy_dist",

]

missing_by_method = (

df.groupby("discoverymethod")[FEATURES_RAW]

.apply(lambda group: group.isna().mean() * 100)

)

sns.heatmap(missing_by_method, annot=True, fmt=".0f", cmap="Blues")

plt.xlabel("Feature")

plt.ylabel("Discovery method")

plt.title("Missing Values by Discovery Method in Percent")

plt.tight_layout()

plt.savefig("../figures/missingness_by_method.png", dpi=200)

plt.show()

## Interpretation discipline

[ ] Report the number of nonmissing measurements behind each comparison.

[ ] Use the median and interquartile range for skewed distributions.

[ ] Describe archive associations, not universal planet laws.

[ ] Explain whether a pattern could arise from geometry, instrument sensitivity, survey design, follow-up, or missing data.

# Design the Controlled Classification Experiment

The main experiment changes the feature group while keeping the target rows, grouped splits, preprocessing, model settings, and metrics fixed. This comparison tests where the predictive information is found without allowing names, discovery year, or facility to identify the method directly.

## Feature sets

| Set | Included variables | Question answered |
| --- | --- | --- |
| A Planet properties | log orbital period, log radius, log best mass, log equilibrium temperature | How much method information appears in reported planet properties? |
| B System context | host-star temperature, host-star radius, log system distance | How much method information appears in the observed system context? |
| C Combined | All Set A and Set B variables | Does combining planet and system information improve classification? |
| D Missingness audit | One missing or present indicator for each raw numeric feature | Can reporting patterns alone classify discovery method? |

## Forbidden primary predictors

| Variable | Reason for exclusion |
| --- | --- |
| pl_name and hostname | Names can identify a known object or mission sample; hostname is used only for grouping. |
| discoverymethod | This is the target. |
| disc_year | Year directly captures the historical rise of particular methods and missions. |
| disc_facility | Facilities are closely tied to discovery techniques and would make the task nearly circular. |
| limit flags | They are quality-control fields and may encode method-specific reporting practice. |

## Why split by host star

A multi-planet system contributes several related rows. If planets from one host appear in both training and test data, the model may benefit from repeated host properties rather than learning a pattern that transfers to unseen systems. Keep every hostname in exactly one partition.

## Create grouped train validation and test sets

from sklearn.model_selection import StratifiedGroupKFold

TARGET = "discoverymethod"

outer = StratifiedGroupKFold(n_splits=5, shuffle=True, random_state=42)

train_val_idx, test_idx = next(

outer.split(df, y=df[TARGET], groups=df["hostname"])

)

train_val = df.iloc[train_val_idx].copy()

test = df.iloc[test_idx].copy()

inner = StratifiedGroupKFold(n_splits=4, shuffle=True, random_state=43)

train_idx, validation_idx = next(

inner.split(train_val, y=train_val[TARGET], groups=train_val["hostname"])

)

train = train_val.iloc[train_idx].copy()

validation = train_val.iloc[validation_idx].copy()

for name, part in {"train": train, "validation": validation, "test": test}.items():

print(name, len(part), part[TARGET].value_counts(normalize=True).round(3))

assert set(train["hostname"]).isdisjoint(validation["hostname"])

assert set(train["hostname"]).isdisjoint(test["hostname"])

assert set(validation["hostname"]).isdisjoint(test["hostname"])

The folds aim to preserve class proportions while keeping host systems together. Record the class counts in every partition. If a rare class is absent from a partition, stop and ask the mentor to approve a different documented split design. Do not change random seeds after seeing model scores.

# Prepare Features for the Models

## Define feature lists

PLANET_FEATURES = [

"log10_pl_orbper", "log10_pl_rade",

"log10_pl_bmasse", "log10_pl_eqt",

]

SYSTEM_FEATURES = ["st_teff", "st_rad", "log10_sy_dist"]

FEATURE_SETS = {

"A planet": PLANET_FEATURES,

"B system": SYSTEM_FEATURES,

"C combined": PLANET_FEATURES + SYSTEM_FEATURES,

}

FORBIDDEN = {

"pl_name", "hostname", "discoverymethod",

"disc_year", "disc_facility",

"pl_orbperlim", "pl_radelim", "pl_bmasselim", "pl_eqtlim",

}

for name, features in FEATURE_SETS.items():

assert not (set(features) & FORBIDDEN), name

## Build the numeric preprocessing pipeline

from sklearn.impute import SimpleImputer

from sklearn.pipeline import Pipeline

from sklearn.preprocessing import StandardScaler

def build_preprocessor():

return Pipeline([

("imputer", SimpleImputer(strategy="median")),

("scaler", StandardScaler()),

])

Fit imputation and scaling only on training data by placing them inside each model pipeline. Median imputation keeps the same rows across feature sets, but it does not make missingness harmless. The separate missingness audit tests whether availability patterns carry method information.

## Create the missingness-only audit

MISSINGNESS_SOURCE = [

"pl_orbper", "pl_rade", "pl_bmasse", "pl_eqt",

"st_teff", "st_rad", "sy_dist",

]

for part in (train, validation, test):

for column in MISSINGNESS_SOURCE:

part[f"missing_{column}"] = part[column].isna().astype(int)

MISSINGNESS_FEATURES = [f"missing_{c}" for c in MISSINGNESS_SOURCE]

## Avoid complete-case bias

Dropping every row with any missing feature can remove most planets from some methods and create a very different target population. Use the fixed eligible rows with training-fitted median imputation for the primary comparison. Report a complete-case sensitivity analysis only as a separate result with its new sample size and class balance.

# Build and Compare Classification Models

## Models

| Model | Why include it | Main caution |
| --- | --- | --- |
| Most-frequent baseline | Shows what happens when every row receives the largest class | Can have high raw accuracy and zero recall for minority classes |
| K Nearest Neighbors | Classifies a planet using nearby standardized feature values | Sensitive to scale, missing-value handling, and the choice of k |
| Decision Tree | Captures thresholds and interactions and can be explained visually | Can overfit and may rely on unstable splits |
| Random Forest optional | Averages many trees and often improves stability | More complex and less directly interpretable |

## Metrics

| Metric | What it answers | Use |
| --- | --- | --- |
| Macro F1 | How well does the model balance precision and recall across all classes equally? | Primary selection metric |
| Balanced accuracy | What is the average recall across classes? | Secondary metric |
| Per-class recall | What fraction of each method is found? | Required diagnostic |
| Confusion matrix | Which discovery methods are confused with one another? | Required figure |
| Raw accuracy | What fraction of all rows is correct? | Report only with imbalance warning |

Do not describe raw accuracy as the main result. Transit is much more common than Imaging, so a model can achieve a deceptively large accuracy while performing poorly on rare methods.

## Build model pipelines

from sklearn.dummy import DummyClassifier

from sklearn.neighbors import KNeighborsClassifier

from sklearn.tree import DecisionTreeClassifier

from sklearn.pipeline import Pipeline

MODELS = {

"Most frequent": DummyClassifier(strategy="most_frequent"),

"KNN": KNeighborsClassifier(n_neighbors=11, weights="distance"),

"Decision Tree": DecisionTreeClassifier(

max_depth=6,

min_samples_leaf=10,

class_weight="balanced",

random_state=42,

),

}

def build_model(model):

return Pipeline([

("preprocess", build_preprocessor()),

("model", model),

])

## Evaluate consistently

from sklearn.metrics import accuracy_score, balanced_accuracy_score, f1_score

def evaluate(model, X, y):

prediction = model.predict(X)

return {

"macro_f1": f1_score(y, prediction, average="macro", zero_division=0),

"balanced_accuracy": balanced_accuracy_score(y, prediction),

"accuracy": accuracy_score(y, prediction),

}, prediction

# Run the Validation Experiment

import pandas as pd

rows = []

trained_models = {}

for feature_name, features in FEATURE_SETS.items():

for model_name, estimator in MODELS.items():

pipeline = build_model(estimator)

pipeline.fit(train[features], train[TARGET])

metrics, prediction = evaluate(

pipeline, validation[features], validation[TARGET]

)

trained_models[(feature_name, model_name)] = pipeline

rows.append({

"feature_set": feature_name,

"model": model_name,

"n_features": len(features),

**metrics,

})

validation_results = pd.DataFrame(rows).sort_values(

["macro_f1", "balanced_accuracy"], ascending=False

)

validation_results.to_csv("../results/validation_results.csv", index=False)

print(validation_results)

## Run the missingness-only audit

for model_name, estimator in MODELS.items():

pipeline = build_model(estimator)

pipeline.fit(train[MISSINGNESS_FEATURES], train[TARGET])

metrics, prediction = evaluate(

pipeline, validation[MISSINGNESS_FEATURES], validation[TARGET]

)

print("Missingness audit", model_name, metrics)

A strong missingness-only score is not proof that the physical features are unimportant. It shows that which quantities are available is itself related to discovery method. Discuss this as evidence about measurement and reporting processes.

## Select the final configuration

Choose the feature set and model with the strongest validation macro F1.

Use balanced accuracy as the first tie-breaker and prefer the simpler model when results are practically similar.

Do not choose settings by repeatedly checking the test data.

Record every tried setting, including models that perform poorly.

## Final test

After the final configuration is fixed, combine training and validation data, refit a new pipeline, and evaluate once on the untouched test host systems. Save the predictions with planet name, host name, actual method, predicted method, and whether the prediction is correct.

best_row = validation_results.iloc[0]

best_feature_set = best_row["feature_set"]

best_model_name = best_row["model"]

# Use the approved keys above, then refit on train plus validation.

# Evaluate the test set once and save row-level predictions.

# Analyze Errors and Explain the Result

## Required model diagnostics

[ ] Create a labeled confusion matrix using the same class order in rows and columns.

[ ] Report precision, recall, and F1 for every discovery method.

[ ] List the most common confusion pairs, such as Radial Velocity predicted as Transit.

[ ] Compare feature-set results within the same model to isolate the value of planet and system information.

[ ] Compare the primary model with the missingness-only audit.

[ ] Inspect results with and without the most incomplete feature if time permits.

## Confusion matrix code

from sklearn.metrics import ConfusionMatrixDisplay, classification_report

import matplotlib.pyplot as plt

print(classification_report(test[TARGET], test_prediction, zero_division=0))

ConfusionMatrixDisplay.from_predictions(

test[TARGET],

test_prediction,

labels=METHODS,

normalize="true",

values_format=".2f",

cmap="Blues",

)

plt.title("Normalized Test Confusion Matrix by Discovery Method")

plt.tight_layout()

plt.savefig("../figures/test_confusion_matrix.png", dpi=200)

plt.show()

## Questions for interpreting mistakes

| Observation | Scientific question |
| --- | --- |
| Transit and Radial Velocity overlap | Do both methods commonly detect short-period planets, with different follow-up measurements? |
| Imaging has low recall | Is the class too small, or do its measured properties overlap after imputation? |
| Microlensing errors depend on distance | Is system distance reported consistently, and does it reflect the Galactic fields surveyed? |
| Combined features do not improve | Do missingness, redundant variables, or limited minority-class samples offset the extra information? |
| Missingness-only model performs well | Which availability indicators dominate, and what measurement process might explain them? |

## Claim language

| Avoid | Prefer |
| --- | --- |
| Imaging planets are naturally large and distant. | In this archive snapshot, Imaging discoveries had the reported size and distance distribution shown in Figure X. |
| The model proves discovery methods cause planet differences. | The classifier found method-related patterns in detected planets and reported measurements. |
| The model is 85 percent accurate. | On unseen host systems, the model achieved macro F1 X and balanced accuracy Y; per-class recall ranged from A to B. |
| These are the kinds of planets in the galaxy. | These are properties of confirmed planets represented in the dated NASA archive snapshot. |

# Twelve Week Project Plan

Plan for about four to six hours of independent work each week plus a mentor meeting. A science-fair extension may require additional weeks for a literature review, uncertainty analysis, and external validation.

| Week | Student work | Deliverable and acceptance criteria | Mentor check |
| --- | --- | --- | --- |
| 1 | Learn discovery methods and define questions | PROJECT_IDEA.md names scope, target, hypotheses, and noncausal claims | Approve scientific scope |
| 2 | Build TAP query and save snapshot | Raw CSV, query.adql, date, checksum, row and column counts | Confirm source and reproducibility |
| 3 | Document variables and validate data | Units, limits, uniqueness, class counts, and missingness recorded | Data readiness gate |
| 4 | Analyze discovery history | Annual counts and method proportions with interpretations | Check historical claims |
| 5 | Compare planet and system properties | At least five labeled figures with sample sizes and log scales where needed | Check selection-bias reasoning |
| 6 | Create features and grouped partitions | Approved feature sets and disjoint host systems | Modeling readiness gate |
| 7 | Build baseline and KNN | Pipelines run and validation metrics saved | Check preprocessing and metrics |
| 8 | Build Decision Tree and compare sets | Controlled comparison table and model-selection record | Approve final configuration |
| 9 | Run missingness audit and final test | One-time test evaluation and missingness-only comparison | Final model gate |
| 10 | Analyze errors and limitations | Confusion matrix, per-class metrics, and error discussion | Check scientific interpretation |
| 11 | Write paper and complete README | Reproducible draft with figures, tables, citations, and limitations | Technical writing review |
| 12 | Revise and present | Final repository, paper, and five-to-seven-minute presentation | Final approval or extension plan |

## Decision gates

| Gate | Proceed only when |
| --- | --- |
| Data readiness | The snapshot is reproducible; units, limit flags, duplicates, class counts, and missingness are documented. |
| Modeling readiness | Feature sets are fixed; forbidden predictors are excluded; host systems do not overlap across partitions. |
| Final evaluation | The model and settings were selected from validation results before the test set was examined. |
| Publication readiness | Every claim is supported by a figure, table, source, or explicit limitation, and the repository reproduces the results. |

# Build the GitHub Project

## Recommended repository structure

exoplanet-discovery-methods/

|-- README.md

|-- PROJECT_IDEA.md

|-- DATA_DOCUMENTATION.md

|-- requirements.txt

|-- data/

|   |-- README.md

|   |-- raw/

|   |   |-- query.adql

|   |   `-- exoplanets_pscomppars_YYYY-MM-DD.csv

|   `-- processed/

|-- notebooks/

|   |-- 01_data_preparation.ipynb

|   |-- 02_eda.ipynb

|   |-- 03_feature_engineering.ipynb

|   |-- 04_modeling.ipynb

|   `-- 05_error_and_bias_analysis.ipynb

|-- figures/

|-- results/

|   |-- validation_results.csv

|   `-- test_predictions.csv

|-- paper/

|   `-- research_paper.docx

`-- presentation/

`-- final_presentation.pptx

## Recommended commit sequence

| Milestone | Commit message |
| --- | --- |
| Idea | phase-1: define exoplanet discovery research question |
| Dataset | phase-2: add dated NASA archive snapshot and query |
| Documentation | phase-3: document variables units limits and missingness |
| Preparation | phase-4: validate data and create log features |
| EDA | phase-5: analyze discovery history and selection effects |
| Models | phase-6: compare grouped discovery method classifiers |
| Audit | phase-7: add error and missingness analysis |
| Final | phase-8: publish paper figures results and README |

Do not commit virtual environments, notebook checkpoints, generated caches, passwords, or API keys. If the dated CSV is too large for the course repository policy, keep query.adql and data/README.md in GitHub and provide exact download instructions and the checksum.

## Required README sections

[ ] Project question and short scientific background

[ ] Snapshot date, TAP query, data source, and citation

[ ] Target classes, feature sets, forbidden predictors, and host-group split

[ ] Installation and notebook execution order

[ ] Validation and test metrics with key figures

[ ] Missingness audit, limitations, and responsible-use statement

[ ] References and acknowledgments

# Write the Research Paper

## Recommended title

Patterns and Selection Effects in Exoplanet Discovery Using the NASA Exoplanet Archive

## Paper structure

| Section | What to write | Evidence to include |
| --- | --- | --- |
| Abstract | Question, dated snapshot, four classes, method, main results, and limitation | Test macro F1 and one scientific finding |
| Introduction | Exoplanets, discovery methods, and why observed catalogs are selected samples | NASA background sources |
| Research questions | Primary question, supporting questions, and preregistered hypotheses | Predictions written before final results |
| Dataset | PSCompPars table, query, date, columns, units, limits, missingness, and class balance | Snapshot record and data dictionary |
| Methods | Cleaning, log transforms, feature sets, host-group split, pipelines, models, and metrics | Enough detail to reproduce the work |
| Results | Discovery trends, property comparisons, classifier results, and missingness audit | Numbered figures and tables |
| Discussion | Why methods occupy different observed regions and what the classifier may have learned | Links to geometry, sensitivity, surveys, and reporting |
| Limitations | Selection bias, imbalance, missing data, composite references, historical snapshot, and no occurrence-rate claim | Specific effect on each conclusion |
| Conclusion | Direct answer and one justified next step | No new evidence |
| References | Archive documentation and background sources actually used | Consistent citation style |

## Required figures and tables

[ ] Table 1 documents variables, units, missingness, and feature roles.

[ ] Figure 1 shows discoveries by year and method.

[ ] Figure 2 shows target-class counts and percentages.

[ ] Figures 3 and 4 compare orbital period, radius, mass, or distance by method.

[ ] Figure 5 shows the method-by-feature missingness heatmap.

[ ] Table 2 compares validation metrics for every model and feature set.

[ ] Figure 6 shows the normalized test confusion matrix.

[ ] Table 3 reports per-class precision, recall, F1, and sample size.

## Reproducibility test

Ask a classmate or mentor to clone the repository into a new folder and follow only the README. The test passes when the person can obtain the documented snapshot or retrieve a clearly labeled newer snapshot, build the environment, run the notebooks in order, reproduce the result tables, and find every figure used in the paper.

# Prepare the Presentation

| Slide | Content | Time |
| --- | --- | --- |
| 1 | Title, student name, and primary question | 20 seconds |
| 2 | How the four discovery methods work | 45 seconds |
| 3 | Why the observed archive is a selected sample | 45 seconds |
| 4 | Dated dataset snapshot, target, features, and missingness | 50 seconds |
| 5 | Discovery history and one property comparison | 60 seconds |
| 6 | Host-group experiment and validation comparison | 60 seconds |
| 7 | Test confusion matrix and missingness audit | 70 seconds |
| 8 | Conclusion, limitation, and next step | 30 seconds |

## Questions to prepare for

Why did you use PSCompPars instead of the PS table?

Why is discoverymethod a scientific target rather than a physical property?

Why are discovery year and discovery facility excluded from the primary model?

Why must planets around the same host stay in one data partition?

Why is macro F1 more informative than raw accuracy for this task?

What does a strong missingness-only result mean?

Why can your results not describe the true distribution of planets in the galaxy?

Which result surprised you, and what evidence supports your explanation?

## Academic integrity and AI use

You may use an AI assistant to explain errors, suggest checks, or review writing when your instructor permits it. You remain responsible for every line of code and every claim. Record significant assistance, verify generated code, cite sources, and do not submit an interpretation you cannot explain.

# Manage Risks and Work Responsibly

| Risk | Warning sign | Response |
| --- | --- | --- |
| Class imbalance | High accuracy but poor Imaging or Microlensing recall | Use macro F1, balanced accuracy, per-class metrics, and class-aware tree settings |
| Host leakage | The same hostname appears in multiple partitions | Use grouped splitting and assert disjoint host sets |
| Circular predictors | Year or facility makes performance unrealistically strong | Exclude them from primary models and discuss only in EDA |
| Missingness shortcut | Availability indicators dominate method prediction | Run and report the missingness-only audit |
| Limit misuse | Upper or lower limits are treated as exact values | Use limit flags for quality control and document the rule |
| Archive drift | A rerun produces different rows or counts | Keep a dated snapshot, query, checksum, and access date |
| Causal overclaim | The paper says a method causes a type of planet to exist | Use observed-distribution and selection-effect language |
| Occurrence-rate overclaim | Detected counts are treated as true galactic frequencies | State that detection completeness is not modeled |
| Unreproducible notebook | Cells work only when run out of order | Restart the kernel and run all before each milestone |

## Responsible scientific use

The classifier is an educational tool for studying patterns in a historical scientific archive. It should not be used to decide whether a new signal is a real planet or which telescope proposal deserves resources. Those decisions require measurement uncertainties, raw observations, domain review, and scientific validation beyond this project.

# Optional Advanced Extensions

| Extension | New question | Prerequisite |
| --- | --- | --- |
| Radius regression | Can planet radius be estimated from orbit, mass estimate, temperature, and host-star properties? | A separately defined target and leakage review |
| Time-aware generalization | Can models trained on earlier discoveries classify methods in later years? | Chronological design and changing class proportions |
| Reference consistency | How do results change when using a single PS default parameter set instead of composite values? | Understanding PS rows and default_flag |
| Uncertainty-aware analysis | Do conclusions persist after considering measurement uncertainties and limits? | Error columns and statistical sampling |
| Facility ablation | How much does facility reveal method, and why is that relationship nearly circular? | A labeled leakage demonstration separate from the primary model |
| Occurrence-rate literature | How do published completeness-corrected estimates differ from raw archive counts? | Mentor-approved literature review; do not derive rates from counts alone |

Finish and document the four-method classification experiment before adding extensions. New targets, tables, or split strategies must not overwrite the primary comparison. Label each extension with its own question, assumptions, sample, and evaluation.

# Final Submission Checklist

## Data and code

[ ] The dated raw CSV, ADQL query, retrieval date, byte size, row count, and checksum are recorded.

[ ] Column meanings, units, limit flags, missingness, and composite-table cautions are documented.

[ ] Target classes use exact NASA archive labels and class counts are reported.

[ ] Log transforms preserve missing values and do not create infinities.

[ ] Notebooks run from top to bottom in numeric order.

## Experiment

[ ] Feature Sets A, B, C, and the missingness audit match the approved definitions.

[ ] Planet names, host names, discovery year, facility, target, and limit flags are absent from primary predictor lists.

[ ] Host systems are disjoint across training, validation, and test partitions.

[ ] Baseline, KNN, and Decision Tree use fixed rows, partitions, and metrics.

[ ] The test set was evaluated only after model selection.

[ ] Macro F1, balanced accuracy, per-class recall, raw accuracy, and the confusion matrix are reported.

## Scientific communication

[ ] Every property comparison states units, scale, missing count, and sample size.

[ ] The paper distinguishes detected planets from the unknown full planet population.

[ ] The discussion considers instrument sensitivity, geometry, surveys, follow-up, and reporting practices.

[ ] The missingness-only result is interpreted as a measurement-process audit.

[ ] Claims remain limited to the dated archive snapshot and evaluated host systems.

## Suggested evaluation rubric

| Category | Points | Full-credit evidence |
| --- | --- | --- |
| Question and scientific design | 15 | Clear questions, testable hypotheses, controlled feature sets, and justified scope |
| Data quality and documentation | 15 | Reproducible snapshot, correct units, limits, missingness, and table cautions |
| EDA and selection effects | 20 | Readable figures, sample sizes, log scales, and careful scientific interpretation |
| Modeling and evaluation | 25 | Grouped splits, baseline, required models, macro metrics, and final test discipline |
| Bias and error analysis | 15 | Per-class errors, missingness audit, imbalance analysis, and bounded conclusions |
| Reproducibility and GitHub | 5 | Organized commits, requirements, query, results, and independently tested README |
| Paper and presentation | 5 | Clear citations, numbered evidence, concise defense, and accurate limitations |

# References and Project Record

## References

1. NASA Exoplanet Archive. Planetary Systems and Planetary Systems Composite Parameters Table Definitions. Column documentation

2. NASA Exoplanet Archive. Retrieving Exoplanet Archive Data With Table Access Protocol. TAP guide

3. NASA Exoplanet Archive. About the Planetary Systems Composite Parameters Planet Data Table. PSCompPars description

4. NASA Exoplanet Archive. How the Archive Calculates Values in the Planetary Systems Composite Table. Composite value method

5. NASA Exoplanet Archive. Exoplanet and Candidate Statistics. Current counts

6. NASA Science. How We Find and Characterize Exoplanets. Discovery method background

Record access dates for web sources and cite the NASA Exoplanet Archive DOI recommended on its TAP documentation. Add only sources actually read.

## Student planning record

| Field | Student entry |
| --- | --- |
| Student name |  |
| Repository URL |  |
| Snapshot date |  |
| Snapshot SHA-256 |  |
| Approved four target classes |  |
| Approved grouped split |  |
| Approved primary metric |  |
| Selected final configuration |  |
| Final paper location |  |

## Mentor approval record

| Checkpoint | Date | Feedback or required revision | Approved |
| --- | --- | --- | --- |
| Question and scientific scope |  |  | [ ] |
| Data readiness |  |  | [ ] |
| Modeling readiness |  |  | [ ] |
| Final model and bias analysis |  |  | [ ] |
| Paper and repository |  |  | [ ] |